Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS79258 |
| Project Name | Gemini Historical Artifact Description |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface Setup | USN-1 | As a user, I can access a Streamlit interface to enter artifact name and word count. | 2 | High | All Team Members |
| Sprint-1 | Input Validation | USN-2 | As a user, I want the system to validate inputs before generating description. | 1 | High | All Team Members |
| Sprint-2 | AI Model Integration | USN-3 | As a user, I want the system to generate artifact description using Gemini AI. | 3 | High | All Team Members |
| Sprint-2 | Historical Fact Feature | USN-4 | As a user, I want to see a historical fact while description generates. | 1 | Medium | All Team Members |
| Sprint-3 | Output Display | USN-5 | As a user, I want to view generated artifact description clearly on screen. | 2 | High | All Team Members |
| Sprint-3 | Deployment | USN-6 | As a user, I want the application deployed and accessible online. | 2 | Medium | All Team Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 4 Days | 10 Feb 2026 | 14 Feb 2026 | 20 | 14 Feb 2026 |
| Sprint 1 | 20 | 4 Days | 10 Feb 2026 | 14 Feb 2026 | 20 | 14 Feb 2026 |
| Sprint 2 | 20 | 7 Days | 15 Feb 2026 | 21 Feb 2026 | 20 | 21 Feb 2026 |
| Sprint 2 | 20 | 7 Days | 15 Feb 2026 | 21 Feb 2026 | 20 | 21 Feb 2026 |
| Sprint 3 | 20 | 6 Days | 22 Feb 2026 | 28 Feb 2026 | 20 | 28 Feb 2026 |
| Sprint 3 | 20 | 6 Days | 22 Feb 2026 | 28 Feb 2026 | 20 | 28 Feb 2026 |